| DATE | 28-02-2026 |
| --- | --- |
| TEAM ID | LTVIP2026TMIDS89110 |
| PROJECT NAME | plugging into the future: an exploration of electricity consumption patterns using tableau |
| MAXIMUM MARKS | 4 MARKS |

5.2 - Sprint Delivery Plan

Phase 1: Live Sessions (Week 1–6)

Objective: Build strong foundational knowledge and prepare interns for real-time project development.

Sprint 1 (Week 1–2): Fundamentals & Tools

Focus Areas:

- Introduction to Internship Program

- Programming Fundamentals (Python / Relevant Tech Stack)

- Git & GitHub

- Development Environment Setup

- Basics of Databases

Deliverables:

- Setup development environment

- GitHub repository creation

- Mini practice assignments

Sprint 2 (Week 3–4): Data & Backend Foundations

Focus Areas:

- Data Handling (Pandas / Data Structures)

- Data Cleaning Techniques

- Introduction to APIs

- Backend Basics (Flask / FastAPI)

- SQL & Database Integration

Deliverables:

- Data preprocessing assignment

- Basic API development task

- Database connectivity demo

Sprint 3 (Week 5–6): Machine Learning & Deployment Basics

Focus Areas:

- Machine Learning Fundamentals

- Model Training & Evaluation

- REST API Integration with Model

- Introduction to Web Integration

- Deployment Overview

Deliverables:

- Simple ML Model

- Model evaluation report

- API with working prediction endpoint

🔹 Phase 2: Project Work (Week 7–15)

Objective: Apply learned skills to build a complete end-to-end project.

Sprint 4 (Week 7–8): Project Planning & Data Collection

Activities:

- Finalize project topic

- Define problem statement

- Collect dataset

- Perform initial data analysis (EDA)

Deliverables:

- Project proposal document

- Dataset documentation

- EDA report

Sprint 5 (Week 9–10): Data Preprocessing & Feature Engineering

Activities:

- Clean dataset

- Handle missing values & outliers

- Feature engineering

- Data transformation

- Train-test split

Deliverables:

- Cleaned dataset

- Preprocessing pipeline

- Feature documentation

Sprint 6 (Week 11–12): Model Development & Optimization

Activities:

- Train multiple models

- Hyperparameter tuning

- Model comparison

- Performance evaluation

Deliverables:

- Best performing model

- Evaluation metrics report

- Saved model artifact

Sprint 7 (Week 13–14): API Development & Integration

Activities:

- Develop REST API

- Integrate trained model

- Implement validation & error handling

- Test API endpoints

Deliverables:

- Functional API

- API documentation

- Backend deployment

Sprint 8 (Week 15): Web Integration & Final Deployment

Activities:

- Develop frontend interface

- Connect frontend with API

- End-to-end testing

- Deployment & final presentation

Deliverables:

- Fully functional web application

- Deployment link

- Final project presentation

- Internship completion report

Final Outcome

By the end of 15 weeks, interns will have:

- Strong technical foundation

- Real-time project experience

- A complete end-to-end deployed project

- Industry-ready portfolio project