| DATE | 28-02-2026 |
| --- | --- |
| TEAM ID | LTVIP2026TMIDS89110 |
| PROJECT NAME | plugging into the future: an exploration of electricity consumption patterns using tableau |
| MAXIMUM MARKS | 4 MARKS |

5.4 - Team Management Tools for Agile Planning

What is Jira?

Jira is an Agile project management and issue-tracking tool developed by Atlassian. It supports Scrum and Kanban methodologies, helping teams plan, track, and release software efficiently.

Jira Project Structure for Internship

Project Creation

Create a project with:

- Project Name: Internship Capstone Project

- Template: Scrum (Recommended)

- Project Type: Software Development

Issue Types Configuration

Define standard issue types:

- Epic – Major project phases

- Story – Feature or functionality

- Task – Smaller implementation steps

- Bug – Errors or defects

- Sub-task – Breakdown of tasks

Suggested Epics (Based on Your Milestones)

| Epic | Description |
| --- | --- |
| Data Collection | Dataset gathering & validation |
| Data Preprocessing | Cleaning & feature engineering |
| Model Development | ML training & evaluation |
| API Integration | Backend & model API |
| Web Integration | Frontend & deployment |

Sprint Planning Structure

Sprint Duration

- 2 Weeks per Sprint

- Total: 4–5 Sprints (Project Phase)

Sprint Workflow

- Create Sprint in Backlog

- Add Stories/Tasks to Sprint

- Assign Tasks to Interns

- Set Priority (High/Medium/Low)

- Estimate Story Points

- Start Sprint

Workflow Status Configuration

Customize workflow:

- To Do

- In Progress

- In Review

- Done

- Blocked

This ensures transparent tracking of task movement.

Agile Boards in Jira

Scrum Board

Used for:

- Sprint planning

- Daily standups

- Tracking sprint progress

Kanban Board (Optional)

Used for:

- Continuous workflow

- API & bug tracking

Agile Reports for Monitoring

Jira provides built-in reports:

- Burndown Chart – Sprint progress tracking

- Velocity Chart – Team performance

- Sprint Report – Completed vs pending work

- Bug Report – Defect tracking

Mentors can review reports weekly to evaluate progress.

Role-Based Access

Define permissions:

| Role | Responsibilities |
| --- | --- |
| Project Admin | Configure board & workflow |
| Scrum Master | Sprint planning & review |
| Developer (Intern) | Task implementation |
| Reviewer | Code & feature review |

Daily Standup Format (Using Jira Board)

Each intern updates:

- What was completed yesterday

- What will be done today

- Any blockers

Tasks must be moved across workflow stages accordingly.

Integration Capabilities

Jira can integrate with:

- GitHub (code tracking)

- CI/CD tools

- Slack or Zoho Cliq (notifications)

- Confluence (documentation)

Example Sprint Breakdown (2 Weeks)

Sprint Goal: Complete Data Preprocessing

Planned Stories:

- Clean missing values

- Outlier detection

- Feature scaling

- Train-test split

Expected Outcome:
Clean dataset ready for model training.

Benefits of Using Jira

- Structured Agile Planning

- Clear Accountability

- Transparent Sprint Tracking

- Performance Analytics

- Real-time Status Visibility

- Industry-standard project management tool

Final Outcome

By implementing Jira for Agile planning, the internship project will follow:

- Scrum-based sprint execution

- Organized backlog management

- Efficient task delegation

- Measurable progress tracking

- Professional software development workflow